# Building It Right — Product Planning for Khaata

Verdict: Your MVP feature list is solid but unprioritized. The five personas below should drive every spec. Ship a 90-day MVP that covers 60% of the feature list — perfectly — rather than 100% poorly.

## 1. Personas and Scenarios

Five personas. Every PRD references at least one. If a feature doesn't serve any of them, defer it.

### Persona 1 — "Trip Tarun" (Primary, V1)

- Who: 24, software engineer in Bangalore, plans 4-6 trips a year with college friends.

- Job: "Track who paid for what during our Goa/Manali/Bali trip and settle up at the end."

- Pain: Splitwise rate-limits him on day 1 of the trip when 8 expenses pile up. Friends drop out when reminded to add expenses.

- Khaata wins by: Offline-first entry, fast 3-tap expense add, group invite via WhatsApp link, end-of-trip "settle all" UPI flow.

- Success metric: 80% of trip expenses entered same-day, settlement <24 hours after trip ends.

### Persona 2 — "Roomie Riya" (Primary, V1)

- Who: 27, marketing manager in Pune, lives with 2 flatmates in a 3BHK.

- Job: "Track ongoing rent + utilities + groceries split across 3 people, settle monthly."

- Pain: Recurring expenses are manual. Someone always forgets the electricity bill. Cross-month balances confuse everyone.

- Khaata wins by: Recurring expense templates, monthly auto-summaries, clear "you owe / you're owed" dashboard, calendar reminders for known monthly bills.

- Success metric: Monthly settlement happens on time without manual chasing for 80% of users in this segment.

### Persona 3 — "Family Ma" (Secondary, V2 — Family plan)

- Who: 52, mother of two (one in college, one working), manages household finances with husband.

- Job: "Track combined household expenses and what each kid owes for their share of bills."

- Pain: Currently uses an Excel sheet or notebook. Distrusts apps. Doesn't want to "ask the kids for money."

- Khaata wins by: WhatsApp-style simple UX, Hindi support, family group with admin role, automated kid-side reminders so Ma never has to ask.

- Success metric: Family Ma uses Khaata weekly without help from her kids. (This is a hard bar. Test it relentlessly.)

### Persona 4 — "Couple Karan" (Tertiary, V1.5)

- Who: 30, married 2 years, lives with spouse, both earning.

- Job: "Track joint expenses (groceries, eating out, EMIs) without it feeling transactional."

- Pain: Splitwise's "you owe ₹2,300" feels gross between spouses. Wants visibility, not balance enforcement.

- Khaata wins by: "Couple mode" — shows shared spending without forcing settlement, monthly summary instead of running balance, soft visualization.

- Success metric: Couples retain >6 months (vs Splitwise's high couple churn).

### Persona 5 — "Hostel Hari" (B2B, V3)

- Who: 38, owns a 24-tenant PG in Whitefield, Bangalore.

- Job: "Manage rent + utility + food charges for tenants. Track who paid, who's late."

- Pain: Excel + WhatsApp + CRED collect = chaos. No automation. Late payments lost to memory.

- Khaata wins by: Multi-tenant ledger, auto-generated monthly bills, UPI collect requests, dashboards for owner.

- Success metric: PG owner replaces Excel entirely. ₹999/month feels like a no-brainer.

## 2. Requirements Management

Every feature gets a 1-page PRD before any code. Template:

# PRD — <Feature Name>

## Problem

Which persona, what job, what pain.

## Hypothesis

If we ship X, then Y will improve, measured by Z.

## Scope (V1)

- In: <bullets>

- Out: <bullets>

## Success metrics

- Primary: <number>

- Secondary: <number>

- Counter-metric (what should NOT regress): <number>

## Risks

- <risk> — mitigation: <plan>

## Open questions

- <question>

### Operational rules

- Tool: Jira (already in your stack via Seban). Linear is better for small teams but Jira works.

- Cadence: Weekly product review. Every PRD shipped to staging gets a 30-min internal review before public release.

- Decision log: All rejected feature requests get logged with reasoning. This becomes your defense against scope creep in month 6.

- Roadmap visibility: Public roadmap on the Khaata website (use Productboard or just a Notion page). Build trust with users by being transparent about what's next.

## 3. User Experience Design

### Design principles (in priority order)

- Speed > polish. Adding an expense should take ≤3 taps. A user who hesitates is a user who churns.

- Trust > delight. This is money. Every screen must feel safe, predictable, and reversible. No surprise charges, no buried CTAs.

- WhatsApp familiarity. Tab structure, icons, and gestures should echo WhatsApp. Reduce learning curve to zero.

- Indian by default. ₹ symbol everywhere, INR default, decimal formatting Indian-style (1,23,456 not 123,456), local date format.

- Offline is a feature. Every screen must degrade gracefully. Add expense, view balance, settle — all must work offline and sync later.

### Theme direction

Your brief says "fresh theme and design" — here's the opinionated take:

- Color: Warm, distinctly Indian. Saffron/cream/forest green over generic fintech blue. Look at CRED's design language for inspiration without copying.

- Type: Use Inter (English) + Noto Sans Devanagari (Hindi). Default font size on mobile: 16pt. Older users (Family Ma) need readability.

- Dark mode: Default to system, but the dark mode must be true black OLED-friendly, not generic dark gray.

- Iconography: Custom icon set, not stock Lucide/Heroicons. This is a brand surface area people will recognize.

### Critical flows to nail

Flow A — First-time expense add (target: <30 seconds)

- Open app → "Add" FAB

- Amount keypad with number pad (not slow text entry)

- Auto-suggested participants (from last group)

- Single tap to confirm → This is the most-used flow. Optimize it ruthlessly.

Flow B — Settle up (target: <15 seconds)

- Tap "Settle up with Riya"

- Auto-filled amount, UPI app picker

- Returns to Khaata, marks settled → This is the differentiator. Splitwise can't do this. Make it feel like magic.

Flow C — Group invite (target: <10 seconds)

- Create group

- Share via WhatsApp (intent share)

- Invitee taps link → ghost member created → no signup required to view → Frictionless onboarding. Forced signup loses 60% of invitees.

### Design ops

- Figma for design (already in your tooling)

- Component library from week 2 — don't ship hand-coded screens

- Designer + Founder review every screen before dev hand-off

- User testing with 5 real users before any major feature ships

## 4. Portfolio Management

Khaata is one product but evolves into a small portfolio over 24 months.

### The product family

| Product | Audience | Status | When |
| --- | --- | --- | --- |
| Khaata (core) | All consumers | V1 | Launch Day 1 |
| Khaata Pro | Power users | V1.5 | Month 4-6 |
| Khaata Family | Households | V2 | Month 9-12 |
| Khaata for Business | PGs, hostels, small biz | V3 | Month 15-18 |
| Khaata API | Developers, fintechs | V4 | Month 18-24 |

### Cannibalization rules

- Family does NOT cannibalize Pro. Family includes Pro features by definition.

- Business does NOT cannibalize Family. Business is multi-tenant, multi-admin. Different ICP entirely.

- Free is forever protected. Pro features can move down to free over time, but never the other way.

### Resource allocation by product (Year 2)

- Khaata core: 50% engineering

- Khaata Family: 25%

- Khaata Pro polish: 15%

- Khaata Business pilot: 10%

### What you DON'T add to the portfolio

- Investment products

- Credit/loan products

- Insurance

- Crypto

These are regulatory hellholes that distract from the wedge. Reject them politely when investors ask.

## 5. Product Roadmap

### Phase 1 — MVP (Month 1-3)

Goal: Prove the core loop works for Trip Tarun and Roomie Riya.

Must-ship features:

- Auth (email + Google + Apple + phone OTP)

- Add/edit/delete expenses (equal, exact, percentage, shares splits)

- Multiple payers per expense

- Groups (unlimited, 4 types)

- Friends list with consolidated balances

- Simplify debts algorithm

- Settle up with UPI deep link (GPay, PhonePe, Paytm, BHIM)

- Push notifications + activity feed

- Splitwise import tool (one-tap CSV import)

- Multi-currency entry (no live conversion yet)

- Offline expense entry with sync

- Dark mode

- iOS + Android via React Native + Expo

- Web (responsive)

Explicit non-goals for MVP:

- Receipt OCR

- AI insights

- WhatsApp bot

- Recurring expenses

- Family plan

- Custom categories

### Phase 2 — Pro (Month 4-6)

- Receipt OCR with item-level detection (this beats Splitwise Pro head-on)

- AI insights V1: monthly spending breakdown, anomaly detection, smart categorization

- Recurring expenses with auto-add

- Custom categories

- Currency live conversion

- Web app full feature parity

- Public REST API (read-only)

- Khaata Pro launch (₹299/year)

### Phase 3 — Family + Polish (Month 7-12)

- Khaata Family plan

- Hindi localization

- WhatsApp share intent for invites + reminders

- Couple mode

- Goal tracking (joint savings goals)

- AI insights V2: predictive ("you'll likely overspend on food this month")

- Spending trends with comparisons (MoM, YoY)

### Phase 4 — Business + Scale (Month 13-18)

- Khaata for Business

- UPI collect requests via Razorpay/Cashfree partnership

- Multi-admin / role-based access

- GST-ready exports

- Tamil, Telugu, Marathi, Bengali localization

- WhatsApp bot for expense entry (Gupshup partnership)

### Phase 5 — Platform (Month 19-24)

- Khaata API public release

- Card connection (Plaid for India equivalent — likely Account Aggregator framework)

- Auto-categorization from bank SMS

- International expansion (Indian diaspora in US, UAE, UK, Singapore)

### Roadmap principles

- No dates committed publicly. Phases, not deadlines.

- Every quarter, re-evaluate the next quarter. User data invalidates plans.

- Cut ruthlessly. Half of Phase 3-5 features will be cut by data. That's healthy.

## What this means for the build

| Decision | Recommendation |
| --- | --- |
| Whose problem does V1 solve? | Trip Tarun + Roomie Riya. Defer Family Ma to V2. |
| What's the MVP cut line? | 60% of your current feature list. OCR + AI + recurring out of V1. |
| Design language? | Indian-first, WhatsApp-familiar, OLED-true dark, vernacular-ready |
| When does Family launch? | Month 9-12. Not before. |
| When does B2B launch? | Month 15-18. Not before. Validate via 5 paying pilots first. |

Next file: Marketing-it-Right.md — positioning, channels, launch plan.